WEEK 8

# Specialist Doctor
Treatment Plan

Frontend Development Plan

| Prepared | 2026-09-02 |
| --- | --- |
| API base | /api/v1/treatment-plans |
| Scope | Specialist Doctor treatment-plan frontend |
| Source | Week 8 implementation report and current backend contract |

Objective: deliver a permission-aware, responsive frontend that allows a Specialist Doctor to create, maintain, price, submit, review, approve, finalize, and audit treatment plans.

# 1. Delivery outcome

The completed module will provide plan discovery, guided clinical authoring, child-resource management, authoritative pricing, controlled workflow transitions, immutable version viewing, and clear error feedback. All controls will be governed by backend permissions and plan status.

# 2. Assumptions and dependencies

The implementation plan assumes React and TypeScript with a router, a server-state library such as TanStack Query, and a schema-driven form library. Equivalent tools may be substituted.

Backend API is available at /api/v1/treatment-plans.

Authentication exposes the current user's permission codes.

Lookup APIs exist for patients, consultations, referrals, therapies, medicines, rooms, and specialists.

Money values are transported and stored as decimal strings.

Production deployment depends on an Alembic migration for the seven Week 8 tables.

Backend lifecycle and authorization tests must be added before production release.

# 3. Frontend architecture

features/treatment-plans/
├── api/          API functions and response adapters
├── components/   Builder sections, dialogs, summaries, timelines
├── hooks/        Queries, mutations, permissions, workflow helpers
├── pages/        List, create, detail, and version pages
├── schemas/      Form and validation schemas
├── types/        API and view-model types
├── permissions/  Permission constants and guards
└── utils/        Status, currency, and display utilities

# 4. Application routes

| Route | Purpose |
| --- | --- |
| /specialist/treatment-plans | List and filter plans created by the current specialist |
| /specialist/treatment-plans/new | Create a treatment plan |
| /specialist/treatment-plans/:planId | View and maintain the complete plan |
| /specialist/treatment-plans/:planId/versions/:versionId | View an immutable version snapshot |

# 5. Phased implementation

## Phase 0 — Backend release readiness

Add and verify the Alembic migration for all Week 8 tables, constraints, indexes, and foreign keys.

Add API and service tests covering permissions, CRUD, pricing, workflow, versions, and terminal states.

Prepare development accounts and representative test data.

Confirm lookup endpoint contracts and error formats.

## Phase 1 — Module foundation

Define TypeScript types for plans, therapies, medicines, items, specialists, pricing, versions, and history.

Implement API methods for all 31 treatment-plan endpoints.

Create query keys, mutation hooks, and consistent cache invalidation.

Add authenticated route guards and permission-aware action components.

Create reusable loading, empty, error, retry, confirmation, and notification patterns.

Centralize status labels, colors, editable-state rules, and allowed transitions.

## Phase 2 — Creator MVP

Build My Treatment Plans with status filtering, pagination, responsive rows/cards, and a create action.

Build the create form for patient, consultation, referral, title, clinical summary, goal, duration, and notes.

Redirect successful creation to the treatment-plan builder.

Build the plan detail shell with Overview, Therapies, Medicines, Services, Room & Stay, Specialists, Pricing, and History sections.

Allow editing only in DRAFT, MODIFICATION_REQUIRED, and MODIFIED states.

Support creator-only draft deletion with confirmation and 204-response handling.

## Phase 3 — Clinical plan sections

| Section | Capabilities |
| --- | --- |
| Overview | Partial updates for title, summary, goal, duration, room metadata, and notes |
| Therapies | Add, edit, list, and delete; display sessions, frequency, duration, unit price, and total |
| Medicines | Manage dosage, frequency, route, duration, quantity, instructions, unit price, and total |
| Services | Manage SERVICE, PROCEDURE, and OTHER items through the generic-item endpoints |
| Room & Stay | Select room, set stay duration and daily rate, and show server-calculated room total |
| Specialists | Add consulting/reviewing specialists and remove non-primary specialist links |

## Phase 4 — Pricing

Display therapy, medicine, room, service, subtotal, discount, tax, and grand totals.

Use backend totals as authoritative and refetch details after every mutation.

Represent monetary values as decimal strings; never persist JavaScript floating-point calculations.

Provide a recalculation action when the user has treatment_plan_pricing.calculate.

## Phase 5 — Clinical workflow

| Current | Action | Next |
| --- | --- | --- |
| DRAFT | Submit | SUBMITTED |
| SUBMITTED | Start review | UNDER_REVIEW |
| UNDER_REVIEW | Request modification | MODIFICATION_REQUIRED |
| MODIFICATION_REQUIRED | Complete changes | MODIFIED |
| MODIFIED | Resubmit | SUBMITTED |
| UNDER_REVIEW | Approve | APPROVED |
| APPROVED | Finalize | FINALIZED |
| Eligible non-terminal state | Cancel | CANCELLED |

Show actions only when both permission and current status allow them.

Collect required notes or reasons in confirmation dialogs.

Disable repeated submissions while a request is in progress.

Refresh plan details, list data, pricing, versions, and history after successful transitions.

Render FINALIZED and CANCELLED plans completely read-only.

## Phase 6 — History and versions

Render status history as a workflow timeline.

Display immutable versions in reverse version order.

Provide a read-only snapshot viewer with clear version and status context.

Tolerate missing timestamps until the backend schemas expose them.

## Phase 7 — Collaboration enhancements

This phase depends on additional backend capabilities:

Assigned/shared plans endpoint.

Reviewer inbox endpoint.

Searchable specialist directory.

Patient and specialist summary objects in list/detail responses.

Pagination metadata, server-side search, and sorting.

Explicit separation-of-duty rules for creator, reviewer, and approver.

# 6. Permission model

| Capability | Permission |
| --- | --- |
| Create/view/update/delete | treatment_plans.create / view / update / delete |
| List own plans | treatment_plans.view_own |
| Submit/review/approve/finalize/cancel | treatment_plans.submit / review / approve / finalize / cancel |
| Therapies | treatment_plan_therapies.view / manage |
| Medicines | treatment_plan_medicines.view / manage |
| Items | treatment_plan_items.view / manage |
| Specialists | treatment_plan_specialists.view / manage |
| Pricing | treatment_plan_pricing.calculate |
| Versions/history | treatment_plan_versions.view / treatment_plan_status_history.view |

Frontend permission checks improve usability but never replace backend authorization. Every request must handle 403 Forbidden.

# 7. State and error handling

| HTTP status | Required behavior |
| --- | --- |
| 401 | Refresh authentication or redirect to login |
| 403 | Show access denied and remove unauthorized actions |
| 404 | Show plan/item not found and offer navigation back |
| 409 | Display workflow, read-only, or duplicate-specialist conflict |
| 422 | Map validation details to fields and show submission requirements |
| 500 | Show generic feedback with a safe retry option |

# 8. Testing strategy

Unit tests for status transitions, permission checks, money formatting, and response adapters.

Form tests for required values, limits, partial updates, and server validation mapping.

Component tests for editable, read-only, loading, empty, error, and conflict states.

API contract tests for request payloads and response handling, including 204 responses.

Integration tests for mutations, cache invalidation, and refreshed pricing/history.

End-to-end tests for create, edit, submit, review, modification, approval, finalization, cancellation, and deletion.

Accessibility checks for keyboard navigation, labels, focus management, dialog behavior, and contrast.

Responsive checks for desktop tables and mobile card layouts.

# 9. Delivery roadmap

| Sprint | Primary deliverable | Exit condition |
| --- | --- | --- |
| Sprint 1 | Foundation, routes, API layer, permissions, plan list | Specialist can securely discover their plans |
| Sprint 2 | Create, overview, therapies, medicines | Specialist can author the clinical core |
| Sprint 3 | Services, room, specialists, pricing, draft deletion | Creator MVP is feature-complete |
| Sprint 4 | Workflow transitions and read-only behavior | Valid lifecycle is usable end to end |
| Sprint 5 | Versions, history, accessibility, responsive UI, E2E | Release candidate passes acceptance testing |
| Later | Reviewer inbox and assigned-plan collaboration | Backend collaboration endpoints are available |

# 10. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Missing Alembic migration | Production API failures | Treat migration verification as a release gate |
| No dedicated backend tests | Workflow regressions | Add lifecycle and permission tests before release |
| No assigned-plan list | Reviewers cannot discover shared plans | Defer reviewer inbox or provide backend endpoint |
| IDs instead of display summaries | Poor list usability | Use lookup cache temporarily; enrich backend responses |
| No timestamps in history | Incomplete audit presentation | Render sequence without dates until schemas improve |
| Broad specialist permissions | Weak separation of duties | Introduce explicit responsibility rules before rollout |

# 11. Definition of done

A permitted Specialist Doctor can list, create, open, update, and delete eligible draft plans.

Therapies, medicines, services, room recommendations, and collaborators can be managed safely.

Server-calculated pricing is visible and refreshed after mutations.

Every valid workflow transition is available only in its permitted state.

Finalized and cancelled plans are read-only.

Versions and status history are accessible to permitted users.

Validation, authentication, authorization, conflict, not-found, and server errors have usable feedback.

Responsive and accessibility checks pass.

Critical frontend paths have automated unit, integration, and end-to-end coverage.

Backend migration and treatment-plan test release gates pass in the target environment.